WEEK 3 PROJECT REPORT

Python-Based Machine Learning Model Development and Evaluation Plan

Student Performance Prediction Using Python and Machine Learning

| Report Detail | Information |
| --- | --- |
| Student | Varun Kumar |
| Project | Student Performance Prediction Using Python and Machine Learning |
| Week | Week 3 |
| Deliverable | Machine Learning Model Development and Evaluation Plan |
| Planned Effort | 32 hours |
| Implementation Status | Planning stage; no actual execution required |

All numerical values used as examples are illustrative planning values, not experimental results.

# 1. Executive Summary

This report provides a detailed plan for developing, training, validating, evaluating and eventually deploying a machine learning model for the Student Performance Prediction project. The proposed system will use academic, attendance, engagement and related features to predict an At Risk/Not At Risk outcome, while regression remains an alternative if the final target is a continuous score.

The plan connects Week 2 EDA to modeling through reproducible preprocessing, detailed multivariate analysis, feature engineering, leakage prevention, baseline and ensemble models, hyperparameter tuning, cross-validation, final testing, error analysis, documentation and future maintenance.

# 2. Direct Response to Week 2 Feedback

| Feedback | Improvement in Week 3 |
| --- | --- |
| Complete the multivariate analysis section | The report explains correlation structure, grouped multivariate comparisons, interactions, multicollinearity, feature selection and error-segment analysis, then connects these findings to modeling decisions. |
| Add specific tools and templates for documentation | The plan includes Jupyter, pandas, scikit-learn, Git/GitHub, README, Data Dictionary, Experiment Log, Model Card and Risk/Issue Log templates. |
| Strengthen reporting plan | Every experiment records dataset version, features, preprocessing, model, hyperparameters, CV results, test results, errors and next decision. |

# 3. Problem Definition

## 3.1 Hypothetical Problem

Predict whether a student is likely to be At Risk or Not At Risk using information available before the final outcome is known. Candidate inputs include attendance percentage, internal assessment average, previous performance, assignment completion, study time and participation.

## 3.2 Relevance

Early identification: helps identify patterns associated with academic risk.

Multiple factors: performance is influenced by variables acting together.

Scalability: a validated model can process new records consistently.

Decision support: predictions can support mentoring and academic follow-up, rather than replace human judgment.

## 3.3 Target Options

| Target | Example | Candidate Models |
| --- | --- | --- |
| Classification | At Risk=1, Not At Risk=0 | Logistic Regression, Decision Tree, Random Forest, Gradient Boosting |
| Regression | Final score as a continuous value | Linear Regression, Random Forest Regressor, Gradient Boosting Regressor |

# 4. End-to-End Workflow

Figure 1. Planned machine learning workflow.

# 5. Data Preprocessing

## 5.1 Data Inspection

Load and inspect: shape, columns, data types, sample rows and summary statistics.

Missing values: count and percentage for each feature; investigate patterns.

Duplicates: identify repeated records and determine whether they are valid.

Range checks: verify domain limits such as marks and attendance.

Target checks: verify valid labels and sufficient representation.

Illustrative Python checks:

df.shape\ndf.info()\ndf.isna().sum()\ndf.describe(include="all")

## 5.2 Cleaning and Missing Values

| Situation | Planned Treatment | Reason |
| --- | --- | --- |
| Low missing numeric values | Median imputation inside pipeline | Robust to extreme values |
| Categorical missing values | Most-frequent or Unknown category | Retains records |
| High missingness | Investigate; possibly remove feature | Avoid unstable information |
| Missing target | Exclude after investigation | Supervised learning needs labels |

## 5.3 Outliers

Investigate IQR rules, box plots and domain constraints. Rare values will not automatically be deleted. Treatment may be retain, cap, transform or remove, with the reason documented.

## 5.4 Encoding and Scaling

Categorical: One-Hot Encoding for nominal variables; ordinal encoding only when order is meaningful.

Numerical: StandardScaler for scale-sensitive models.

Tree models: scaling is generally unnecessary.

Pipeline: fit preprocessing only within training folds to prevent leakage.

## 5.5 Feature Engineering

| Feature | Example Construction | Purpose |
| --- | --- | --- |
| Assessment average | (Internal 1 + Internal 2)/2 | Summarize repeated assessments |
| Assignment rate | Completed / Total | Measure engagement |
| Performance trend | Recent score − previous score | Capture improvement/decline |
| Attendance band | Meaningful attendance groups | Capture nonlinear patterns |
| Interaction | Attendance × assessment average | Capture combined effect |
| Participation indicator | Above a justified threshold | Represent engagement |

# 6. Detailed Multivariate Analysis-to-Modeling Plan

This section directly extends the Week 2 feedback. Multivariate analysis will go beyond a single heatmap and will be used to decide which features, transformations and model families deserve further testing.

| Technique | Example | How It Guides Modeling |
| --- | --- | --- |
| Correlation structure | Attendance, assessment average, previous score | Detect redundant numeric variables. |
| Grouped multivariate comparison | Several features compared jointly by risk group | Identify combinations associated with the target. |
| Pairwise relationship plots | Attendance vs score, colored by risk | Detect clusters and nonlinear patterns. |
| Multicollinearity review | Correlation/VIF review | Reduce redundant predictors where justified. |
| Interaction analysis | Attendance × assessment average | Test whether combined effects improve validation results. |
| Dimensionality review | Multiple related assessment columns | Consider consolidation or feature selection. |
| Error-segment analysis | False negatives by attendance band | Identify subgroups needing improvement. |

Example reasoning: if attendance and previous marks are individually useful and their combination creates clearer separation, an interaction feature or tree-based model can be tested. The feature will be retained only if cross-validation supports it. This prevents adding complexity without evidence.

# 7. Model Selection and Training

| Model | Purpose | Strength | Limitation |
| --- | --- | --- | --- |
| Logistic Regression | Baseline | Interpretable, fast | Limited nonlinear behavior |
| Decision Tree | Nonlinear baseline | Captures interactions; easy to explain | Can overfit |
| Random Forest | Primary ensemble candidate | Robust nonlinear relationships | Less directly interpretable |
| Gradient Boosting | Advanced comparison | Can model complex patterns | Requires careful tuning |

## 7.1 Training Sequence

Split data: use a stratified train/test split for classification.

Build pipeline: imputation, encoding, scaling and feature steps inside a reproducible pipeline.

Train baseline: establish an interpretable reference.

Compare candidates: use the same validation protocol.

Tune: GridSearchCV or RandomizedSearchCV only within training data.

Select: consider mean CV performance, stability, interpretability and error patterns.

Final test: evaluate once on the untouched test set.

## 7.2 Hyperparameter Plan

| Model | Examples |
| --- | --- |
| Decision Tree | max_depth, min_samples_split, min_samples_leaf |
| Random Forest | n_estimators, max_depth, min_samples_split, max_features |
| Gradient Boosting | n_estimators, learning_rate, max_depth, subsample |
| Logistic Regression | C, penalty, solver |

# 8. Evaluation Metrics and Validation

| Metric | Meaning | Importance |
| --- | --- | --- |
| Accuracy | Correct / total | Useful when classes are balanced, but insufficient alone. |
| Precision | TP/(TP+FP) | Shows how many predicted at-risk cases are truly at risk. |
| Recall | TP/(TP+FN) | Shows how many actual at-risk cases are detected. |
| F1-score | Harmonic mean of precision and recall | Balances the two. |
| ROC AUC | Threshold-independent discrimination measure | Useful for probability-based comparison. |
| Confusion Matrix | TP, TN, FP, FN counts | Makes error types visible. |

For an early-risk identification use case, recall and F1-score will receive particular attention because missed at-risk students can be important. Accuracy will still be reported but will not be treated as sufficient evidence.

## 8.1 Cross-Validation Strategy

Figure 2. Planned validation and final evaluation strategy.

A stratified 5-fold cross-validation strategy is planned for classification, subject to dataset size. Mean and standard deviation will be reported to show both average performance and stability. The final test set remains untouched until model selection and tuning are complete.

## 8.2 Regression Alternative

| Metric | Purpose |
| --- | --- |
| MAE | Average absolute error in score units |
| MSE | Penalizes larger errors more |
| RMSE | Same units as target; emphasizes large errors |
| R² | Explained variance |

## 8.3 Illustrative Result Format

| Metric | Illustrative Value |
| --- | --- |
| Accuracy | 0.86 |
| Precision | 0.80 |
| Recall | 0.88 |
| F1-score | 0.84 |
| ROC AUC | 0.90 |

These values are illustrative examples of reporting format only, not actual experimental results.

# 9. Data Leakage and Reproducibility

Isolation: keep the final test set untouched.

Pipeline preprocessing: fit transformations inside training/CV.

Target leakage prevention: exclude variables that reveal the final outcome or post-outcome information.

Prediction-time rule: use only information available at the intended prediction moment.

Random state: document seeds for reproducible comparisons.

Version control: store code, reports and experiment history in Git/GitHub.

# 10. Tools and Documentation Templates

| Tool / Template | Purpose | Content |
| --- | --- | --- |
| Jupyter Notebook | Analysis/model development | EDA, experiments, plots |
| pandas / NumPy | Data processing | Cleaning and feature calculations |
| scikit-learn | ML implementation | Pipelines, CV, tuning, metrics |
| Matplotlib / Seaborn | Visualization | Distributions, confusion matrix, errors |
| Git / GitHub | Version control | Code, reports, README |
| README.md | Project documentation | Objective, workflow, setup, results, limitations |
| Data Dictionary | Feature documentation | Type, definition, range, source, leakage status |
| Experiment Log | Track model runs | Run ID, model, features, hyperparameters, CV/test metrics |
| Model Card | Transparency | Purpose, data, metrics, limitations, risks |
| Risk / Issue Log | Project control | Issue, impact, mitigation, status |

## 10.1 Experiment Log Template

| Field | Example |
| --- | --- |
| Experiment ID | EXP-003 |
| Dataset Version | v1.0 |
| Target | At Risk / Not At Risk |
| Features | Attendance, internal average, previous score, assignment rate |
| Preprocessing | Median imputation + one-hot + scaling |
| Model | Random Forest |
| Hyperparameters | Exact selected values |
| CV | Stratified 5-fold |
| Results | Mean ± SD |
| Test Result | Final only |
| Error Findings | False positives/negatives and segments |
| Decision | Keep / tune / reject |

## 10.2 Data Dictionary Template

| Field | What to Record |
| --- | --- |
| Feature name | Exact column name |
| Data type | Numeric/categorical/date/Boolean |
| Definition | Meaning of variable |
| Unit / Range | Percentage, marks, count, etc. |
| Missing rule | Treatment |
| Source | Origin |
| Prediction-time availability | Yes/No |
| Leakage risk | Low/Medium/High + explanation |

## 10.3 Model Card Template

Purpose: Predict student performance risk for support prioritization.

Intended use: Decision support with human review.

Input data: Document approved prediction-time features.

Evaluation: Report CV and final test metrics.

Limitations: Dataset size, representativeness, imbalance and drift.

Monitoring: Track performance and feature distribution changes.

# 11. Conceptual Deployment and Maintenance

Save full pipeline: store preprocessing and model together.

API: future Flask/FastAPI endpoint can accept validated student data.

Input validation: reject impossible ranges and missing required values.

Monitoring: track drift, missingness and class distributions.

Performance update: recalculate metrics when actual outcomes arrive.

Retraining: retrain only after data-quality and validation checks.

Versioning: record model, dataset and training versions.

The model should be treated as decision support rather than an automatic final judgment about a student.

# 12. Challenges and Solutions

| Challenge | Effect | Solution |
| --- | --- | --- |
| Class imbalance | Accuracy can mislead | Stratification, class weights, recall/F1, threshold analysis |
| Small dataset | Unstable estimates | Cross-validation and simpler models |
| Missing data | Bias or information loss | Pipeline imputation and missingness analysis |
| Outliers | Distorted behavior | Domain-informed investigation |
| Leakage | Unrealistically high scores | Strict feature-availability checks |
| Overfitting | Poor generalization | CV, regularization, depth constraints and tuning |
| Feature redundancy | Unstable/complex model | Correlation and multicollinearity review |
| Concept drift | Performance declines | Monitoring and controlled retraining |
| Interpretability | Reduced stakeholder trust | Baseline model, feature importance and model card |

# 13. 32-Hour Work Plan

| Activity | Hours | Output |
| --- | --- | --- |
| Problem and target design | 3 | Problem statement and assumptions |
| Preprocessing strategy | 5 | Cleaning, missingness, outlier, encoding and scaling plan |
| Multivariate + feature engineering | 4 | Interaction, redundancy and selection plan |
| Model selection | 4 | Candidate comparison and selection logic |
| Training + hyperparameter tuning | 4 | Training and tuning strategy |
| Evaluation + cross-validation | 4 | Metrics and validation protocol |
| Documentation + reproducibility | 3 | Experiment log, data dictionary, model card, README |
| Deployment + maintenance | 2 | API and monitoring concept |
| Diagrams, review and formatting | 3 | Final polished report |

Total planned effort: 32 hours.

# 14. Expected Deliverables

Detailed Word report

Machine learning workflow diagram

Validation/evaluation diagram

Preprocessing and feature-engineering plan

Candidate model comparison

Metrics and cross-validation strategy

Experiment Log, Data Dictionary and Model Card templates

Deployment and maintenance concept

32-hour work plan

# 15. Pre-Implementation Quality Checklist

| Check | Target |
| --- | --- |
| Problem and target clearly defined | Complete |
| Prediction-time availability checked | No leakage |
| Missing/outlier treatment documented | Complete |
| Multivariate findings connected to features | Complete |
| Baseline model included | Required |
| Same validation protocol for candidates | Required |
| Cross-validation used for selection | Required |
| Test set isolated until final evaluation | Required |
| Multiple metrics reported | Required |
| Errors/subgroups analyzed | Required |
| Experiments versioned | Required |
| Limitations documented | Required |

# 16. Conclusion

This Week 3 plan converts the Week 2 EDA framework into a reproducible machine learning development process. It covers problem definition, preprocessing, detailed multivariate reasoning, feature engineering, model selection, training, tuning, cross-validation, final evaluation, documentation, deployment and maintenance.

The plan specifically addresses the previous feedback by expanding multivariate analysis into a modeling decision framework and by introducing concrete documentation tools and templates. It is designed to guide a later full implementation while keeping this assignment at the required planning stage.

# 17. Planned Technology Stack

Python

pandas and NumPy

scikit-learn

Matplotlib and Seaborn

Jupyter Notebook/JupyterLab

Git and GitHub

Optional future deployment: Flask or FastAPI